## Cover Page

- BAA Number: BROAD AGENCY ANNOUNCEMENT (BAA) 15DHS-001 National Bio- and Agrodefense Facility Transition Research Project on behalf of Department of Homeland Security Science and Technology (S&T) Directorate

- Title:  Mantle: An open-source and open-access software platform for biosurveillance and infectious disease research

- Prime Offeror:  EcoHealth Alliance

  - Subcontractors:

    - ProMED

    - International Society for Disease Surveillance (ISDS)

    - Distributed Information Technologies Inc.

    - Clango Inc.

- Technical Contact:  		Dr. Andrew Huff

EcoHealth Alliance

460 West 34th St.

17th Floor

New York, NY 10001-2320

(direct) 212-380-4497

- Administrative Contact:  	Ms. Karissa Whiting

EcoHealth Alliance

460 West 34th St.

17th Floor

New York, NY 10001-2320

(direct) 212-380-4476

- Duration of Effort:  3 years

## Cost Summary

The following Cost Summary is supported by a general graphical timeline for the three project phases: Planning, Implementation, and Evaluation and Deliverables (Figure 3).

### Planning

- Task 1: Recruit and hire Mantle staff and students.

  - Subcontracts: N/A

  - Man hours:  500

  - Consumables: N/A

  - Total Cost:  $500,000

- Task 2: Mantle kickoff meeting.

  - Subcontracts: N/A

  - Man hours:  1500

  - Consumables: N/A

  - Total Cost:  $100,000

- Task 3: Construct research, security, and management plans.

  - Subcontracts: N/A

  - Man hours:  5000

  - Consumables: $5000

  - Total Cost:  $750,000

- Task 4: User advisory group meetings.

  - Subcontracts: N/A

  - Man hours:  540

  - Consumables: N/A

  - Total Cost:  $150,000

- Task 5: Develop communication and marketing strategy.

  - Subcontracts: N/A

  - Man hours:  1000

  - Consumables: N/A

  - Total Cost:  $50,000

### Implementation

- Task 6: Develop application.

  - Subcontracts: $1,105,073

  - Man hours:  30,000

  - Consumables: N/A

  - Total Cost:  $2,575,419

- Task 7: Project management meetings.

  - Subcontracts: N/A

  - Man hours:  1000

  - Consumables: N/A

  - Total Cost:  $151,830

- Task 8: Mantle launch event.

  - Subcontracts: N/A

  - Man hours:  500

  - Consumables: N/A

  - Total Cost:  $150,000

- Task 9: Mantle trainings and workshops

  - Subcontracts: N/A

  - Man hours:  1000

  - Consumables: N/A

  - Total Cost:  $50,000

- Task 10: Marketing and Outreach (see Planning, task 5).

  - Subcontracts: N/A

  - Man hours:  2000

  - Consumables: N/A

  - Total Cost:  $100,000

### Evaluation and Deliverables

- Task 11: Reporting

  - Subcontracts: N/A

  - Man hours:  5000

  - Consumables: N/A

  - Total Cost:  $300,000

- Task 12: Attend regional, national, and international conferences to share results

  - Subcontracts: N/A

  - Man hours:  1000

  - Consumables: N/A

  - Total Cost:  $100,000

- Task 13: Analyze user traffic and data uploads

  - Subcontracts: N/A

  - Man hours:  3000

  - Consumables: N/A

  - Total Cost:  $200,000

- Task 14: Annual audit

  - Subcontracts: N/A

  - Man hours:  500

  - Consumables: N/A

  - Total Cost:  $75,000.60